## Slide 1
How We Do the Project
From taking the brief to the boss-ready deck — the phases we run every time
POWER BI = the maths · HTML = the read-out — at every step
Load & Clean
into Power BI · fix errors
›
Understand
profile → HTML summary
›
Choose engine
tote or pallet?
›
Calculate
Power BI → HTML charts
›
Bucket
bands from the data
›
Deliver
HTML · Excel · PPT
At ‘Choose’: Engine A — cubic sizing (tote / pallet) · Engine B — cartons per pallet
Then re-check the whole thing against past mistakes before it ships · reconcile · keep it live · one house style · re-run the chain on new data
© 2026 Trivium Analytics Limited
Trivium consulting proposal
1

## Slide 2
The Playbook — All the Files, Explained
13 short, interactive files (question prompts + checklists) — read in order; here's what each one does
Interactive — question prompts + tick-box checklists · read in order · nail the goal first (01) · re-check before it ships (12)
00 Overview
the map — the two engines, the arc, principles
01 Brief & Scope
the questions to pin down before any data
02 Load & Clean
into Power BI; fix errors & bad rows
03 Understand the Data
profile it → an HTML data-summary
04 Choose the Engine
tote calc (cubic) or pallet calc?
05a Tote / Cubic Sizing
box cube → stock cube × fill % → caps
05b Cartons per Pallet
orientations × layers × weight → pallet qty
06 Bucketing
weight, cover, location & tote bands
07 Current State & Scenarios
reproduce actuals; reconcile to the whole
08 Throughput & Forecast
packs → lines, peak factors, forecast
09 Deliverables & House Style
HTML → image, Excel, the PPT deck
10 Updating for New Data
new SKUs → recalc → refresh everything
11 Glossary & Reference
capacities, formulas, key numbers, terms
12 Recheck & Common Mistakes
final checklist + the mistakes we fixed
© 2026 Trivium Analytics Limited
Trivium consulting proposal
2